PHASE 1 v2

Product Requirements and MVP Scope

Phase 1 PRD, user personas, feature matrix, metrics, and non-goals.

| Document ID | P1V2-02 |
| --- | --- |
| Version | 2.0 - Enhanced after Phase 1 review |
| Prepared for | Internal founding team |
| Target niche | Independent restaurants, cafes, and small restaurant groups |
| Primary backend language | Golang for backend services and workers; Next.js/TypeScript for web UI |

Core principle: validate demand through personalized demos before building a full SaaS platform.

# 1. Product Requirements Overview

Phase 1 is a sales-ready product demo and limited paid-pilot platform. It should not attempt to be a full restaurant management SaaS. The goal is to repeatedly create a personalized demo, send it to a restaurant, capture engagement, and convert interested owners.

# 2. Personas

| Persona | Goals | Pain points | Phase 1 needs |
| --- | --- | --- | --- |
| Internal Admin | Create demos, send outreach, track leads. | Manual work is slow; data quality varies. | Fast lead entry, payload review, demo publish, email send, analytics. |
| Restaurant Owner | Get more customers and reduce operational stress. | Busy, skeptical, low time, not technical. | Open demo quickly, understand value, book call, manage basic reservations. |
| Restaurant Customer | Find menu, location, hours, and reservation path. | Bad mobile websites and unanswered calls. | Mobile-friendly site and simple reservation request. |
| Caller | Ask questions or book a table. | Calls during busy hours may be missed. | AI receptionist can answer simple questions and capture reservation/callback. |

# 3. MVP Feature Matrix

| Capability | MVP | V1.1 | Later |
| --- | --- | --- | --- |
| Lead management | Manual create/edit/import CSV. | Lead scoring and enrichment helpers. | Automated lead sourcing. |
| Demo website | Template-driven demo with signed slug. | More templates and A/B variants. | AI-generated full design variations. |
| Reservation capture | Request form and dashboard status. | Capacity rules and reminders. | Full table management/POS integration. |
| Email outreach | 3-step sequence with opt-out and tracking. | Reply classification and CRM status. | Autonomous agent follow-up. |
| AI receptionist | Inbound prototype, bounded tasks, call summary. | Paid pilots with configurable policies. | Complex integrations and multilingual support. |
| Content automation | Caption, hashtags, video script. | Brand calendar and templates. | Auto-posting and full video rendering. |
| Client dashboard | Reservations, calls, content history. | Menu/hours self-service. | Analytics, CRM, multi-location. |

# 4. User Stories by Module

## 4.1 Admin and Lead Management

As an admin, I can create a restaurant profile with name, cuisine, address, phone, email, current website, notes, and status.

As an admin, I can mark data as reviewed before a demo email is sent.

As an admin, I can see where each lead is in the funnel: new, enriched, demo generated, emailed, clicked, replied, meeting booked, won, lost.

## 4.2 Demo Website

As a restaurant owner, I can open a public demo link without logging in.

As a restaurant owner, I see a website that feels specific to my restaurant, not a generic template.

As an admin, I can regenerate the demo after changing menu, hours, or copy.

## 4.3 Reservations

As a customer, I can submit a reservation request from the demo site.

As a restaurant owner, I can confirm, reject, or mark reservation requests as contacted.

As an AI receptionist, I can create a reservation request after confirming details with the caller.

## 4.4 Content and AI

As a restaurant owner, I can enter a prompt and receive a caption, hashtags, and short video script.

As an admin, I can review generated content before it is shown in a demo or sent to a client.

As a caller, I am told I am speaking with an AI assistant and can ask about hours, menu, location, or reservations.

# 5. Important Scope Change from v1

Signed links instead of payload links The original idea described loading a custom link with the full payload. In v2, the link should contain only a slug or signed token. The actual restaurant payload lives in the backend database. This avoids leaking data, long URLs, broken tracking, and future migration problems.

# 6. Success Metrics

| Category | Metric | Acceptance target |
| --- | --- | --- |
| Product | Public demo page loads correctly on mobile and desktop. | 100% of reviewed demo links. |
| Sales | Demo view and CTA tracking are captured. | 100% of emailed demos. |
| Operations | Admin can create and send a demo in one sitting. | < 20 minutes after lead data is available. |
| Reservations | Reservation request appears in dashboard. | < 5 seconds after form submit. |
| AI | AI handles basic scripted calls. | 80%+ task success in test set. |
| Quality | No unreviewed scraped photos or unsupported claims in sent demos. | Zero tolerance. |

# 7. Non-Goals

No POS integration in Phase 1.

No automated outbound AI calling.

No full social media auto-posting.

No complex multi-location permissions.

No fully autonomous demo generation without human review.

No complex reservation capacity engine unless a paid client requires it.