PHASE 1 v2

System Architecture and Golang Backend Design

Go-first backend architecture, modular monolith, queues, adapters, and deployment.

| Document ID | P1V2-04 |
| --- | --- |
| Version | 2.0 - Enhanced after Phase 1 review |
| Prepared for | Internal founding team |
| Target niche | Independent restaurants, cafes, and small restaurant groups |
| Primary backend language | Golang for backend services and workers; Next.js/TypeScript for web UI |

Core principle: validate demand through personalized demos before building a full SaaS platform.

# 1. Architecture Goals

Use Go as the primary backend language for APIs, background workers, webhook handlers, and integration adapters.

Keep the frontend fast to build using Next.js/TypeScript for admin, restaurant dashboard, and public demo pages.

Use a modular monolith first. Avoid microservices until traffic, team size, or deployment needs require them.

Use provider adapters so email, voice, LLM, STT, and TTS providers can be swapped without rewriting business logic.

Make async workflows observable and retryable from the start.

Figure 1. Go-first MVP architecture with API service, workers, webhook service, and provider adapters.

# 2. Recommended Backend Shape

| Component | Recommended choice | Reason |
| --- | --- | --- |
| API service | Go, chi/Gin/Fiber or standard net/http | Fast, reliable, simple deployment, good for webhook-heavy systems. |
| Database access | PostgreSQL with pgx + sqlc or Ent/go | Strong typing and explicit SQL are useful for a small team. |
| Migrations | Goose or Atlas | Repeatable schema changes across local/staging/prod. |
| Queue | Redis + Asynq for MVP; Temporal later | Email/content/call summaries need retries and delayed jobs. |
| Auth | Session/JWT with role-based authorization | Admin and restaurant dashboards require protected routes. |
| Storage | S3-compatible object storage | Images, audio recordings if enabled, generated assets, exports. |
| Observability | Structured logs, request IDs, metrics, error tracking | Needed for voice/email failures and client trust. |

# 3. Modular Monolith Package Structure

Use a modular monolith so the team can move fast without microservice overhead. Clear package boundaries still make later extraction possible.

| Path | Purpose |
| --- | --- |
| cmd/api | Main HTTP API server for dashboard, demo, reservations, and admin APIs. |
| cmd/worker | Background job processor for emails, content jobs, call summaries, retries. |
| cmd/voice-webhook | Optional separate process for phone provider webhooks if scaling/reliability requires it. |
| internal/restaurants | Restaurant profiles, lead status, tenant root logic. |
| internal/menus | Menus, categories, menu items. |
| internal/demos | Demo payloads, template selection, signed slugs. |
| internal/reservations | Reservation requests, status transitions, notifications. |
| internal/campaigns | Email sequences, steps, opt-outs, tracking events. |
| internal/ai | LLM prompts, provider adapters, evaluation helpers. |
| internal/voice | Inbound call sessions, transcripts, call summaries, escalation. |
| internal/content | Prompt-to-caption/script workflows. |
| internal/analytics | Event ingestion and funnel metrics. |
| internal/platform | Auth, config, logging, database, queue, storage, errors. |

# 4. Deployment Model

MVP deployment: one frontend deployment, one Go API container, one Go worker container, managed Postgres, managed Redis, object storage.

Staging required: all email/voice/AI integrations must be validated in staging before production.

Separate provider credentials: never reuse production email/voice/LLM keys in local or staging.

Webhook reliability: webhook endpoints must verify signatures where providers support it and log request IDs.

Rollback: deployment must support reverting the API and frontend without data loss.

# 5. Engineering Decisions

| Decision | Recommendation | Why |
| --- | --- | --- |
| Database per tenant? | No for MVP; use one multi-tenant DB with restaurant_id. | Simpler operations for a two-developer team. |
| AI-generated full websites? | No for MVP; use templates + AI-assisted copy. | More reliable design quality and faster generation. |
| Payload in URL? | No; use signed slug/token referencing DB payload. | Safer, shorter, auditable. |
| Outbound AI calling? | No for Phase 1. | Compliance and reputation risk. |
| Microservices? | No; modular monolith first. | Lower overhead and faster iteration. |
| Provider lock-in? | Avoid through adapter interfaces. | Allows cost/quality optimization later. |