PHASE 1 v2

Jira Backlog, Epics, and Acceptance Criteria

Jira-ready Phase 1 epics and implementation stories for a two-developer team.

| Document ID | P1V2-07 |
| --- | --- |
| Version | 2.0 - Enhanced after Phase 1 review |
| Prepared for | Internal founding team |
| Target niche | Independent restaurants, cafes, and small restaurant groups |
| Primary backend language | Golang for backend services and workers; Next.js/TypeScript for web UI |

Core principle: validate demand through personalized demos before building a full SaaS platform.

# 1. Epic Overview

| Epic ID | Epic | Owner | Priority |
| --- | --- | --- | --- |
| P1-E01 | Foundation, Repo, Environments | Shared | Critical |
| P1-E02 | Restaurant Lead and Profile Management | Dev 1 | Critical |
| P1-E03 | Demo Website Generator | Dev 1 | Critical |
| P1-E04 | Reservation Capture | Dev 1 | Critical |
| P1-E05 | Email Outreach and Tracking | Dev 2 | Critical |
| P1-E06 | AI Receptionist Prototype | Dev 2 | High |
| P1-E07 | Content Automation Starter | Dev 2 | Medium |
| P1-E08 | Analytics, Funnel, and Reporting | Dev 2 | High |
| P1-E09 | Restaurant Dashboard and Client Handoff | Dev 1 | High |
| P1-E10 | QA, Security, Compliance, Deployment | Shared | Critical |

# 2. Backlog Stories

## P1-001: Initialize Go-first monorepo

| Field | Value |
| --- | --- |
| Epic | P1-E01 |
| Owner | Dev 1 |
| Priority | Critical |
| Dependencies | None |
| User story | As a developer, I need a repository structure that supports frontend, Go API, Go worker, shared contracts, and docs. |

Acceptance Criteria:

Repository contains apps/web, services/api, services/worker, packages/contracts, infra, and docs folders.

Local setup runs frontend and backend with one documented command or script.

Lint, format, test, and build commands are documented.

README includes environment variables and local Postgres/Redis setup.

Implementation note Use a modular monolith structure. Do not split into microservices yet.

## P1-002: Set up PostgreSQL, migrations, and seed data

| Field | Value |
| --- | --- |
| Epic | P1-E01 |
| Owner | Dev 1 |
| Priority | Critical |
| Dependencies | P1-001 |
| User story | As a developer, I need repeatable database migrations and seed data for restaurants. |

Acceptance Criteria:

PostgreSQL connection works locally and in staging.

Migration tool is configured and documented.

Seed data creates at least three realistic restaurants.

No credentials are committed to the repository.

## P1-003: Add authentication and roles

| Field | Value |
| --- | --- |
| Epic | P1-E01 |
| Owner | Dev 1 |
| Priority | High |
| Dependencies | P1-001, P1-002 |
| User story | As an admin, I need protected access to internal features. |

Acceptance Criteria:

Admin login works with secure session/JWT handling.

Restaurant owner role is represented even if onboarding is manual.

Protected APIs reject unauthenticated requests.

Public demo APIs expose only intended fields.

## P1-004: Create restaurant lead CRUD

| Field | Value |
| --- | --- |
| Epic | P1-E02 |
| Owner | Dev 1 |
| Priority | Critical |
| Dependencies | P1-002 |
| User story | As an admin, I can create and edit restaurant leads. |

Acceptance Criteria:

Admin can create, view, update, and archive restaurants.

Restaurant status supports new, enriched, demo_generated, emailed, clicked, meeting_booked, won, lost, archived.

Lead score and notes can be stored.

Required fields are validated.

## P1-005: Build restaurant review checklist

| Field | Value |
| --- | --- |
| Epic | P1-E02 |
| Owner | Dev 1 |
| Priority | High |
| Dependencies | P1-004 |
| User story | As an admin, I can mark restaurant data as reviewed before sending outreach. |

Acceptance Criteria:

Checklist includes name, address, hours, menu, phone, images, copy, and disclaimer.

Demo email cannot be sent if required review items are incomplete.

Review status is visible on restaurant detail page.

Audit log records who approved the data.

Implementation note This is a major v2 improvement over a fully automated pipeline.

## P1-006: Create menu management APIs and UI

| Field | Value |
| --- | --- |
| Epic | P1-E02 |
| Owner | Dev 1 |
| Priority | High |
| Dependencies | P1-004 |
| User story | As an admin, I can add menu categories and items for demo personalization. |

Acceptance Criteria:

Menu items support name, description, category, price, and verification status.

Items can be created, edited, deleted, and grouped by category.

Unverified menu items are visually marked.

Demo payload includes only approved or clearly demo-labeled items.

## P1-007: Build demo payload generator

| Field | Value |
| --- | --- |
| Epic | P1-E03 |
| Owner | Dev 1 |
| Priority | Critical |
| Dependencies | P1-004, P1-006 |
| User story | As a system, I can generate a server-side demo payload from reviewed restaurant data. |

Acceptance Criteria:

Payload includes restaurant info, menu, hours, sections, CTA copy, and disclaimer.

Payload is stored in demo_sites.payload_json.

Payload can be regenerated after source data changes.

Payload does not require full data in the public URL.

Implementation note Use signed slug/token rather than URL payload.

## P1-008: Build first two restaurant templates

| Field | Value |
| --- | --- |
| Epic | P1-E03 |
| Owner | Dev 1 |
| Priority | Critical |
| Dependencies | P1-007 |
| User story | As a restaurant owner, I can view a polished mobile-friendly demo website. |

Acceptance Criteria:

At least two templates exist: casual dining and cafe/bakery or ethnic cuisine.

Templates render dynamic hero, menu, reservation, location, AI, and content sections.

Pages are responsive on mobile and desktop.

A demo disclaimer appears where data may be sample/reviewed.

## P1-009: Create public demo slug route

| Field | Value |
| --- | --- |
| Epic | P1-E03 |
| Owner | Dev 1 |
| Priority | Critical |
| Dependencies | P1-007 |
| User story | As a restaurant owner, I can open a unique demo link without logging in. |

Acceptance Criteria:

Public demo loads by slug.

Invalid or expired slug returns a safe 404/expired page.

No private admin fields are exposed.

Demo view event is recorded asynchronously.

## P1-010: Create reservation request API

| Field | Value |
| --- | --- |
| Epic | P1-E04 |
| Owner | Dev 1 |
| Priority | Critical |
| Dependencies | P1-004 |
| User story | As a customer, I can submit a reservation request. |

Acceptance Criteria:

API accepts name, phone, date, time, party size, notes, and source.

Required fields are validated.

Default status is pending.

Reservation is tied to restaurant_id and source.

## P1-011: Add reservation form to demo site

| Field | Value |
| --- | --- |
| Epic | P1-E04 |
| Owner | Dev 1 |
| Priority | Critical |
| Dependencies | P1-010 |
| User story | As a customer, I can request a reservation from the demo website. |

Acceptance Criteria:

Form appears on demo website.

Successful submission shows clear confirmation that the request is pending.

Error states are handled.

Submission creates analytics event.

## P1-012: Build reservation dashboard

| Field | Value |
| --- | --- |
| Epic | P1-E04 |
| Owner | Dev 1 |
| Priority | High |
| Dependencies | P1-010 |
| User story | As an owner/admin, I can view and update reservation requests. |

Acceptance Criteria:

Dashboard lists reservation requests by status and date.

User can confirm, reject, or mark contacted.

Status changes are audited.

Customer phone/email are not exposed on public pages.

## P1-013: Create email campaign model

| Field | Value |
| --- | --- |
| Epic | P1-E05 |
| Owner | Dev 2 |
| Priority | Critical |
| Dependencies | P1-004 |
| User story | As a system, I can store and track outreach sequences. |

Acceptance Criteria:

Campaigns link to restaurant_id and demo_site_id.

Campaign steps and statuses are stored.

Opt-out/suppression status is supported.

Campaign events are recorded.

## P1-014: Build personalized email templates

| Field | Value |
| --- | --- |
| Epic | P1-E05 |
| Owner | Dev 2 |
| Priority | Critical |
| Dependencies | P1-007 |
| User story | As an admin, I can send personalized emails with the demo link. |

Acceptance Criteria:

Email includes restaurant name and demo link.

Email copy is concise and not misleading.

Opt-out language is included.

Admin can preview email before sending.

## P1-015: Implement email sending and tracking

| Field | Value |
| --- | --- |
| Epic | P1-E05 |
| Owner | Dev 2 |
| Priority | Critical |
| Dependencies | P1-013, P1-014 |
| User story | As an admin, I can send outreach and see whether leads engage. |

Acceptance Criteria:

Email sends through configured provider adapter.

Sent, failed, opened if available, clicked, and opted-out events can be stored.

Demo link click redirects to correct demo.

Failed sends are logged and retryable where appropriate.

## P1-016: Create analytics event pipeline

| Field | Value |
| --- | --- |
| Epic | P1-E08 |
| Owner | Dev 2 |
| Priority | High |
| Dependencies | P1-002 |
| User story | As a team, we can measure funnel performance. |

Acceptance Criteria:

Analytics events include event_type, restaurant_id, actor_type, metadata_json, timestamp.

Event writes do not block page rendering.

Dashboard shows demo views, CTA clicks, reservation submissions, and email events.

Events can be exported or queried for manual reporting.

## P1-017: Define AI receptionist prompt and conversation flow

| Field | Value |
| --- | --- |
| Epic | P1-E06 |
| Owner | Dev 2 |
| Priority | High |
| Dependencies | P1-004 |
| User story | As a product owner, I need the AI call flow to be predictable and safe. |

Acceptance Criteria:

Greeting includes AI disclosure.

Supported intents are documented.

Fallback and escalation rules are defined.

Prompt outputs follow a structured schema.

## P1-018: Integrate inbound voice provider sandbox

| Field | Value |
| --- | --- |
| Epic | P1-E06 |
| Owner | Dev 2 |
| Priority | High |
| Dependencies | P1-017 |
| User story | As a caller, I can call a test number and speak to the AI receptionist. |

Acceptance Criteria:

Inbound webhook receives call event.

AI can greet caller and process at least one intent.

Call session is linked to a test restaurant.

Webhook errors are logged with request ID.

## P1-019: Create reservation from AI call

| Field | Value |
| --- | --- |
| Epic | P1-E06 |
| Owner | Dev 2 |
| Priority | High |
| Dependencies | P1-010, P1-018 |
| User story | As a caller, I can request a reservation through the AI receptionist. |

Acceptance Criteria:

AI collects required reservation fields.

AI repeats details before creating the request.

Reservation is created with source ai_call.

Call log links to reservation_id.

## P1-020: Store call transcript and summary

| Field | Value |
| --- | --- |
| Epic | P1-E06 |
| Owner | Dev 2 |
| Priority | Medium |
| Dependencies | P1-018 |
| User story | As a restaurant owner, I can review AI call outcomes. |

Acceptance Criteria:

Transcript or structured call notes are stored.

Summary includes intent, outcome, and escalation flag.

Sensitive data is handled according to retention policy.

Dashboard can display call summary.

## P1-021: Build content generation job API

| Field | Value |
| --- | --- |
| Epic | P1-E07 |
| Owner | Dev 2 |
| Priority | Medium |
| Dependencies | P1-004 |
| User story | As an admin/owner, I can submit a prompt for content generation. |

Acceptance Criteria:

API creates content job with pending status.

Job includes restaurant context and prompt.

Worker generates caption, hashtags, and short video script.

Result is stored with review status.

## P1-022: Build content UI and sample outputs

| Field | Value |
| --- | --- |
| Epic | P1-E07 |
| Owner | Dev 2 |
| Priority | Medium |
| Dependencies | P1-021 |
| User story | As an owner, I can view and copy generated content. |

Acceptance Criteria:

UI accepts prompt and shows generated outputs.

Outputs can be copied.

Content history is visible.

Unreviewed AI output is marked as draft.

## P1-023: Build restaurant owner dashboard shell

| Field | Value |
| --- | --- |
| Epic | P1-E09 |
| Owner | Dev 1 |
| Priority | High |
| Dependencies | P1-003 |
| User story | As a restaurant owner, I can access a simple dashboard. |

Acceptance Criteria:

Dashboard has sections for reservations, calls, content, and settings.

Role-based access is enforced.

Mobile layout is acceptable.

Empty states explain what to do next.

## P1-024: Create client onboarding checklist

| Field | Value |
| --- | --- |
| Epic | P1-E09 |
| Owner | Dev 1 |
| Priority | High |
| Dependencies | P1-009 |
| User story | As the team, we can convert a demo into a paid client without confusion. |

Acceptance Criteria:

Checklist includes domain, menu, hours, reservation policy, contact, AI settings, and content preferences.

Client status moves from won to onboarding to active.

Required onboarding fields are tracked.

Admin can see outstanding onboarding tasks.

## P1-025: Set up staging deployment

| Field | Value |
| --- | --- |
| Epic | P1-E10 |
| Owner | Shared |
| Priority | Critical |
| Dependencies | P1-001 |
| User story | As a team, we can test the system before production outreach. |

Acceptance Criteria:

Frontend and backend are deployed to staging.

Staging uses separate database and provider keys.

Health endpoint is available.

Smoke test checklist is documented.

## P1-026: Implement security and compliance controls

| Field | Value |
| --- | --- |
| Epic | P1-E10 |
| Owner | Shared |
| Priority | Critical |
| Dependencies | P1-003 |
| User story | As system owners, we need basic safety before external use. |

Acceptance Criteria:

Public demo exposes only allowed fields.

Admin/owner routes require authentication.

Inputs are validated server-side.

Opt-out/suppression logic is implemented for email outreach.

AI receptionist discloses AI identity in scripted flow.

## P1-027: Create QA test suite and release gate

| Field | Value |
| --- | --- |
| Epic | P1-E10 |
| Owner | Shared |
| Priority | Critical |
| Dependencies | P1-025 |
| User story | As founders, we need confidence before showing demos to real restaurants. |

Acceptance Criteria:

Demo generation smoke tests pass.

Reservation form test passes.

Email preview/send test passes in staging.

AI receptionist scripted test calls pass minimum threshold.

Release checklist is completed and signed off.

# 3. Backlog Prioritization Rule

Priority rule Anything that helps generate, send, track, and convert personalized demos comes before deeper AI, custom apps, or full SaaS features.