PHASE 1 v2

Risks, Compliance, QA, and Release Gates

Risk register, compliance guardrails, test plan, operational runbook, and release gates.

| Document ID | P1V2-09 |
| --- | --- |
| Version | 2.0 - Enhanced after Phase 1 review |
| Prepared for | Internal founding team |
| Target niche | Independent restaurants, cafes, and small restaurant groups |
| Primary backend language | Golang for backend services and workers; Next.js/TypeScript for web UI |

Core principle: validate demand through personalized demos before building a full SaaS platform.

# 1. Risk Register

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Building a generic agency instead of a repeatable productized offer. | High | Use packages, templates, onboarding checklists, and validation metrics. |
| Sending inaccurate or embarrassing personalized demos. | High | Manual review gate for menu, hours, photos, and copy before email send. |
| Leaking business/contact data through demo URLs. | High | Use signed slugs/tokens and server-side demo payloads. |
| AI receptionist invents facts or confirms unavailable reservations. | High | Bounded knowledge, pending reservations, fallback/escalation, evaluations. |
| Email outreach damages domain reputation or violates rules. | High | Low-volume sending, clear identity, opt-out, suppression list, provider monitoring. |
| Voice/call recording compliance issues. | High | Inbound-only MVP, AI disclosure, review recording consent rules by region, keep legal review before paid launch. |
| Team overload from too many features. | Medium | Demo/outreach/reservation first; custom apps only when paid. |
| Provider lock-in or high AI costs. | Medium | Provider adapters, cost logging, usage limits. |
| Poor mobile experience. | Medium | Mobile-first QA and templates. |
| No sales learning despite working product. | High | Track funnel metrics and run founder-led sales weekly. |

# 2. Compliance Guardrails

Not legal advice This guide is an operational checklist, not legal advice. Validate email, phone, privacy, recording, and local business requirements with qualified counsel before paid production use.

## 2.1 Email Outreach Guardrails

Use accurate sender identity, headers, and subject lines.

Include a valid business contact address or compliant mailing address where required.

Include a clear opt-out mechanism and honor opt-outs promptly.

Do not continue follow-ups after a reply requesting no further contact.

Send low volumes while testing and monitor bounces/complaints.

## 2.2 AI Voice Guardrails

Phase 1 AI receptionist is inbound-only.

The assistant identifies itself as an AI assistant at the start of the call.

Outbound AI voice marketing is out of scope until consent, opt-out, TCPA/telemarketing, and jurisdiction-specific requirements are reviewed.

If recording is enabled, recording consent requirements must be reviewed for the restaurant’s jurisdiction.

Call summaries should minimize sensitive personal data and follow retention rules.

# 3. QA Plan

| Area | Test cases | Pass criteria |
| --- | --- | --- |
| Demo website | Desktop/mobile render, slug route, invalid slug, menu sections, CTAs. | No broken pages; correct restaurant data; no private data exposed. |
| Reservation flow | Valid submission, missing fields, invalid date/time, duplicate attempts. | Pending reservation created or clear error shown. |
| Email | Preview, send, click tracking, opt-out, failed provider response. | Correct email, correct link, events logged, opt-out suppresses future sends. |
| AI receptionist | Hours, location, menu, reservation, unsupported request, angry caller. | Correct/fallback behavior and no invented claims. |
| Content automation | Weekend special, new menu item, event promo, dietary prompt. | Caption/script are useful, safe, and marked draft. |
| Security | Public routes, admin routes, owner routes, malformed payloads. | Auth enforced, validation works, no sensitive leakage. |

# 4. Release Gate Checklist

At least 10 demo sites have been generated and manually reviewed.

At least 5 full outreach emails have been tested internally.

Reservation flow works from public demo through dashboard.

Email opt-out/suppression logic is tested.

AI receptionist passes scripted test calls for supported intents.

Staging and production credentials are separated.

Backups, logs, and rollback path are confirmed.

Founders agree on exact packages and sales call script.

# 5. Operational Runbook

| Issue | First checks | Escalation |
| --- | --- | --- |
| Demo link fails | Check slug, demo_sites status, frontend route, API logs. | Regenerate demo or disable link. |
| Email not delivered | Check provider response, bounce logs, domain authentication, queue status. | Pause campaign and fix reputation/config. |
| Wrong menu/hours shown | Check reviewed profile, demo payload version, regenerated timestamp. | Unpublish demo until corrected. |
| Reservation missing | Check API logs, restaurant_id mapping, form payload, DB status. | Manually contact customer if needed. |
| AI gave wrong answer | Check transcript, context, prompt version, model output. | Disable AI for client until test case is fixed. |
| High AI/content cost | Check model/provider metadata, prompt length, retries, usage limits. | Switch provider/model or enforce quotas. |

# 6. Reference Sources for Compliance Review

FTC CAN-SPAM Act: A Compliance Guide for Business: https://www.ftc.gov/business-guidance/resources/can-spam-act-compliance-guide-business

FCC Declaratory Ruling: AI-generated voices and TCPA artificial/prerecorded voice rules: https://www.fcc.gov/document/fcc-confirms-tcpa-applies-ai-technologies-generate-human-voices

FTC announcement on Telemarketing Sales Rule business protections and AI-enabled scam calls: https://www.ftc.gov/news-events/news/press-releases/2024/03/ftc-implements-new-protections-businesses-against-telemarketing-fraud-affirms-protections-against-ai